# 11. Detailed Project Budget

| Category | Item | Cost |
| --- | --- | --- |
| Principal Fees | Jesse Kauppila — artist + project lead (24 months) | $12,000 |
| Co-applicant Fees | Kameron Decker Harris — ML co-lead (24 months): ML architecture, training strategy, model evaluation — at ⅔ of the principal fee | $8,000 |
| Webcam Prototyping (NA pilot) | 30 × Pi Zero 2 W | $750 |
|  | 30 × Camera modules | $600 |
|  | 30 × MicroSD, high-endurance | $360 |
|  | 30 × Power supplies + cables | $300 |
|  | 30 × Weatherproof enclosures | $450 |
|  | Custom PCB design + small run (Pi + ESP32 board variants, 2 iterations) | $2,500 |
|  | Enclosure design, 3D printing | $1,000 |
|  | Cellular / LTE modems (5–10 units) | $500 |
|  | ESP32 experimental units + peripherals | $500 |
|  | Shipping, tools, spare parts | $540 |
|  | — subtotal — | $7,500 |
| Travel (Bellingham → LA, 2 people) | 2027 Symposium trip × 2 people | $4,400 |
|  | 2028 Demo Day trip × 2 people | $6,800 |
|  | Canopy Art & Iron (local drive, Bow WA) | $300 |
|  | — subtotal — | $11,500 |
| Software & Services | Anthropic Claude — Jesse, Max tier ($200/mo × 24, for algorithm-training + Claude-Code pipeline work) | $4,800 |
|  | Anthropic Claude — Kameron, Pro tier ($100/mo × 24) | $2,400 |
|  | Anthropic + OpenAI + Google Gemini vision API calls (LLM labeling pipeline) | $1,000 |
|  | Cursor Pro — Jesse ($20/mo × 24) | $480 |
|  | Cursor Pro — Kameron ($20/mo × 24) | $480 |
|  | Vercel Pro — project deployment ($20/mo × 24) | $480 |
|  | Neon Postgres — project database (24 months) | $600 |
|  | Mapbox GL JS (free tier covers expected usage; overage from contingency) | $0 |
|  | Domain + SSL (sunrisesunset.studio, 2 yrs) | $100 |
|  | — subtotal — | $10,340 |
| Contingency | Replacement hardware, API overages, shipping | $660 |
| TOTAL |  | $50,000 |

## Budget notes

Principal fees structured at a 3:2 ratio. Jesse at $12,000 and Kameron at $8,000 (exactly ⅔ of the principal fee) reflect the division of labor: Jesse leads the project, builds the cameras, the web app, and the installation; Kameron leads the ML architecture, training strategy, and model evaluation. The fees are modest — roughly $500 and $333 per month respectively across 24 months — because we've deliberately shifted budget toward the research instrument (the webcam network) and toward covering both people's participation across the grant's subscription and travel obligations.

Webcam Prototyping ($7,500) funds a dual track. The bulk (~30 Raspberry Pi Zero 2 W units, the main deployment platform) is complemented by a smaller ESP32-based experimental run. ESP32 units cost roughly 1/10 of a Pi, which lets us test whether the network can extend cheaply into harder-to-reach locations — particularly where solar power and cellular are the only options. Custom PCB design ($2,500 for two iterations, one Pi carrier and one ESP32 carrier) and enclosure work ($1,000) produce the hardware artifact that could later be offered as a Kickstarter reward. The webcam line is sized close to Kameron's fee because the network and the algorithm are the two primary research instruments the grant funds.

Software & Services ($10,340) covers both people. Per-user subscriptions (Anthropic Claude, Cursor Pro) are budgeted for both Jesse and Kameron. Shared project infrastructure (Vercel, Neon Postgres, Mapbox, domain) is single-license. Jesse's Anthropic Claude subscription is budgeted at the $200/mo Max tier to support algorithm-training and Claude-Code-assisted pipeline development; Kameron's at $100/mo. The vision-API line ($1,000) covers runtime labeling calls to Anthropic Claude, OpenAI, and Google Gemini as part of the LLM-driven data-labeling pipeline — separate from the subscription costs and drawn on programmatically per training batch.

Travel ($11,500) covers both Jesse and Kameron. Two round trips each to the 2027 LACMA Biennial Symposium and the 2028 Demo Day, plus a local drive to the Canopy Art & Iron rendezvous in Bow, WA. Having both the principal artist and the ML co-lead present at the Symposium and Demo Day matters: the project's public-facing story is the collaboration between artistic and computational practice, and the Q&A moments at these events are where that collaboration is most legible.

What's NOT in the budget. We don't buy monitors, stands, wiring, or kiosk machines — venues source their own displays for formal installations, and informal installations use found screens and participant phones. We also don't budget a GPU workstation — training runs that need a GPU will use cloud credits drawn from the vision-API / Anthropic subscription lines. No documentation line: video and photo documentation will be captured alongside the existing project work rather than as a separate paid deliverable. The grant funds the research instrument (the webcam network and the algorithm), the people doing the research (Jesse and Kameron), and the subscriptions that enable their work — not the display surface, not dedicated compute, not production crews. This cost discipline aligns with the project's "real, not generated" ethic: the display is as found as the sunsets.

# 12. Implementation Plan

| Phase | Timeline | Milestones | Cost |
| --- | --- | --- | --- |
| 1. Foundation + Webcam v1 | Fall 2026 (Months 1–4) | Formalize co-lead agreement with Kameron, kick off ML architecture; upgrade ML pipeline to image-based inference; expand training dataset; validate against human ratings (Pearson > 0.80 gate); begin outreach to Windy / EarthCam; build first 5–10 Pi Zero 2 W cameras and first ESP32 prototypes; identify NA deployment partners. | $11,000 |
| 2. Modular Install Development + NA Webcam Rollout | Winter 2026–27 (Months 4–8) | Refine the modular installation approach (venue-sourced monitor mix + participant phone-ring protocol); develop the public rating app; iterate webcam hardware (custom PCB, weatherproof enclosure, remote-tuning firmware, ESP32 field tests); deploy 8–10 cameras across North American locations; exhibit the two-screen diptych at Canopy Art & Iron's annual rendezvous (Bow, WA). | $13,000 |
| 3. LACMA Symposium Demo | Spring 2027 (Months 8–12) | Install and demonstrate at the 2027 Biennial Symposium (venue-sourced monitors + phone-ring demo); present mid-term findings (model evolution, human–machine rating divergence, pilot-webcam data, Canopy exhibit reflections); travel Bellingham → LA (2 people). | $9,000 |
| 4. Refinement + Kickstarter Prep + Global Network | Summer–Fall 2027 (Months 12–18) | Incorporate symposium feedback; train second-generation model on expanded dataset (gallery ratings + rating-app data + pilot imagery); finalize Kickstarter-ready camera and campaign; distribute cameras internationally; open-source release of ML pipeline. | $8,000 |
| 5. Final Installation + 2028 Demo Day | Winter–Spring 2028 (Months 18–24) | Full-scale modular installation for 2028 Demo Day (venue-sourced monitor ring + phone-ring public event); published dataset, model weights, camera hardware plans; travel Bellingham → LA (2 people). | $9,000 |